# Project Planning & Management Document

### 1. Project Overview

- BULLSEYE!

- Baratth T and Bhumika V

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Baratth T | Both team members worked collaboratively across all stages of the project. | Modifying components to our needs ( Soldering), integrating the Xbox controller code with the game flow code, Box frame CAD file, |
| Bhumika V | Both team members worked collaboratively across all stages of the project. | Visual aesthetics, Documentation, making the initial game flow code, Targets CAD file, |

P.S. This section was very difficult for both of us to fill, as both team members worked collaboratively across all stages of the project. Both team members were equally involved in all stages of the project including ideation, prototyping, fabrication, electronics, coding and troubleshooting.

### 3. Weekly Progress Log

A table for each week:

Week 0

- Planned Tasks: Ideate potential project ideas to be executed.

- Completed Tasks: Finalised on an idea of a laser shooting range.

- Challenges Faced: We were highly fixated on doing something complex as our first assessment had complex logic too. Hence, we wanted to do something better than that, and took longer time to decide on one that was both complex and doable.

- Solutions: Looked at laser shooting range games on circuits already existing, and tried to ideate to improve them with our knowledge of components and logic.

- Next Steps: Research on what hardware is to be needed, and how our game flow will be with said components.

Week 1

- Planned Tasks:

Order and acquire hardware, test said hardware and basic gameflow coding simultaneously.

Finalise circuit diagram

Decide physical setup of the project

Prepare Laser cut and 3d printing files

Print said 3d components and cut files

- Completed Tasks: Acquired hardware

Acquired laser cut material and 3d print

Finalised circuit diagram

Decided physical setup of the project

Basic gameflow code completed with some missing functions still needed to be figured out

- Challenges Faced: Ordered another threaded rod as previous one wasn’t suitable.

3d print failed twice and finally when it printed, It wasn’t perfect as the print was too flimsy and thin, and it also broke while removing supports.

- Solutions: Ditched the 3d print controller idea and decided to use a PS2 joystick directly on a breadboard

- Next Steps: Assembly of the final box with hardware attached and coding test runs

Week 2

- Planned Tasks:  Acquire wood, clamps, screws etc

Assembly of final box

Assembly of linear actuator system with gt2 belts and threaded rods, powered by the NEMA17 motors.

Final code completion

- Completed Tasks: Assembled the wooden box.

Code completed

Last minute flow of game change with new code

- Challenges Faced: NEMA17 motors started jittering, malfunctioning and troubleshooting didn’t help a night before submission.

Jury day: Servo motors also started malfunctioning hence

- Solutions:

Had to change the game to fit the new absence of our linear actuator system.

Made more additional changes to the code and flow to atleast have a presentable game.